# Sprint 3 Week 1 - UAT: User Permissions & Roles

Date: 11 October 2026

Objective: Verify that authentication and permission rules correctly restrict unauthorized access across all user types.

Overall result: PASS - authentication, role routing and access-control checks behaved as expected during UAT.

Testing baseline

• shared_accounts.role is the authoritative role value for role-based routing and access checks.

• When an Applicant is accepted/promoted to Intern, the same account is retained and the role is updated to Intern.

• Admin-only pages and API routes must reject Mentor, Intern and unauthenticated users.

• Sprint 3 role-based frontend routing/guards are still being integrated, so UAT must verify the deployed behaviour rather than assume it is complete.

Test Accounts

| Role | Test account | Available / used? | Notes |
| --- | --- | --- | --- |
| Admin | Team Admin test account | Yes | Used to verify Admin workspace and Admin-only access. |
| Mentor | Mentor test account | Yes | Used to verify Mentor routing and restricted Admin access. |
| Intern | Intern test account | Yes | Used to verify Intern routing and restricted Admin access. |

UAT Test Cases

| ID | Test | Expected result | Actual result | Status |
| --- | --- | --- | --- | --- |
| UAT-01 | Sign in with an Admin test account and open the Admin workspace/page. | Admin is allowed to access the Admin workspace and Admin-only functions. | Admin sign-in succeeded and the Admin workspace/Candidate Screening page opened correctly. | PASS |
| UAT-02 | Sign in with a Mentor test account. | The user is identified as Mentor and is routed to the Mentor workspace when role-based routing is available. | Mentor sign-in succeeded and the Mentor role/workspace behaviour worked as expected. | PASS |
| UAT-03 | Sign in with an Intern test account. | The user is identified as Intern and is routed to the Intern workspace when role-based routing is available. | Intern sign-in succeeded and the Intern role/workspace behaviour worked as expected. | PASS |
| UAT-04 | While signed in as Mentor, attempt to open an Admin-only page or function. | Access is denied or the user is redirected away from the Admin-only area. | Mentor account was not allowed to use the Admin-only area/function. | PASS |
| UAT-05 | While signed in as Intern, attempt to open an Admin-only page or function. | Access is denied or the user is redirected away from the Admin-only area. | Intern account was not allowed to use the Admin-only area/function. | PASS |
| UAT-06 | Without signing in, attempt to open a protected page. | The user is redirected to sign in or shown an unauthorized response. | Logged-out access to a protected page was redirected to the sign-in page. | PASS |
| UAT-07 | Send an unauthenticated request to a protected API route. | The API rejects the request and does not return protected data. | Unauthenticated request to a protected API route was rejected and no protected data was returned. | PASS |
| UAT-08 | Use a Mentor or Intern authenticated account against an Admin-protected API route. | The API rejects the request and does not perform the protected Admin action. | Mentor/Intern access to an Admin-protected API route was rejected and the protected Admin action was not performed. | PASS |

Unauthorized Access / Priority Bug Log

| Bug ID | Role / route | Issue | Priority | Status |
| --- | --- | --- | --- | --- |
| None | Role-based pages / protected API routes | No unauthorized-access vulnerability was identified during UAT. | - | Closed - no defect found |

UAT Sign-off

Result: PASS. Admin, Mentor and Intern role behaviour was retested successfully, and protected pages and API routes rejected unauthorized access as expected.

Follow-up: No unauthorized-access vulnerability was identified during this UAT. Continue regression testing if role or routing logic changes before final handover.