# Sprint 1 Week 1 - Refined Requirements & Acceptance Criteria

BA Task: Refine Team A Sprint Requirements & Acceptance Criteria

| Project | Intern Management System - Team A | Sprint / Week | Sprint 1 - Week 1 |
| --- | --- | --- | --- |
| Role | Business Analyst - Abdifatah Hashi | Planned effort | 2 hours |
| Date | 19 August 2026 | Status | Draft for team review |

# 1. Purpose and Scope

This document refines Team A's Week 1 product requirements for the application portal, applicant profile and resume/CV upload. It is intentionally limited to the Sprint 1 foundation and does not bring later recruitment features forward.

Source basis: Solution Design Document (SDD) v1.2 Sections 5, 7, 8.5, 11, 12-14; BRD v1.1 Appendix A; and the Team A Client Proposal v1.0.

# 2. Scope Check Against the SDD

Team A owns Recruitment Management, Pre-Onboarding and Onboarding. Sprint 1 focuses on the shared data model/auth foundation plus the application portal, applicant profile and resume/CV upload.

Screening, interview scheduling/evaluation, detailed applicant status tracking and the recruitment dashboard belong to Sprint 2 and are not part of this Week 1 build.

The solution uses a React frontend, NestJS backend and shared Supabase services. Applicant information is cloud-hosted and must not be stored as real production data on a student device.

The system must use role-based access and treat applicant data as PII.

# 3. Refined Product Requirements

| ID | Requirement | Priority | Rationale / Source |
| --- | --- | --- | --- |
| BA-R01 | The web application shall provide an online application portal that allows an Applicant to enter application information and submit an application through the system. | Must | Sprint 1 scope; BRD recruitment user story. |
| BA-R02 | Each application shall be linked to the Applicant's shared account/person profile so the same person is not recreated later in the lifecycle. | Must | SDD shared data architecture. |
| BA-R03 | The applicant profile shall support the identity/contact data identified by the SDD: full name, email, phone number and address. Optional fields must be clearly identified in the UI. | Must | SDD PII inventory and data-minimisation rule. |
| BA-R04 | The application flow shall support application materials required in the SDD, including resume/CV and, where used by the final design, cover letter and portfolio link information. | Must | SDD PII inventory and recruitment scope. |
| BA-R05 | Resume/CV files shall be stored in Supabase Storage. The database shall store a file/object reference and metadata rather than the raw file contents. | Must | SDD data architecture. |
| BA-R06 | After successful submission, the application shall be persisted and associated with the applicant profile. The Week 1 implementation only needs an initial submission state; full recruitment status tracking is deferred to Sprint 2. | Must | Keeps Week 1 aligned to Sprint plan. |
| BA-R07 | Applicants shall only be able to access their own applicant-facing profile/application data, while authorised recruitment/Admin roles may access data required for administration. | Must | SDD RBAC/security requirement. |
| BA-R08 | The application submission experience shall present a privacy notice explaining that personal information is collected for internship administration. | Must | SDD consent and transparency requirement. |
| BA-R09 | Real applicant PII shall not be copied into local spreadsheets, local databases or personal-device files for development/testing. Seed or mock data must be used locally. | Must | SDD No Local Data Storage requirement. |
| BA-R10 | Application and profile screens shall be usable on desktop and tablet breakpoints and should target WCAG 2.1 AA colour contrast. | Should | SDD usability NFR. |

# 4. User Stories for Week 1

US-01 - As an applicant, I want to submit my application online so that I can apply without sending emails.

US-02 - As an applicant, I want to create and view my applicant profile so that my recruitment information is kept in one place.

US-03 - As an applicant, I want to upload my resume/CV with my application so that the recruitment team can review my experience.

US-04 - As an applicant, I want clear validation and feedback when information is missing or an upload fails so that I know what I need to fix.

# 5. Acceptance Criteria

| AC | Given | When | Then | Covers |
| --- | --- | --- | --- | --- |
| AC-01 | The applicant is on the application portal and all fields marked required contain valid values. | The applicant submits the form. | A new application is saved and linked to the applicant's shared profile, and the user receives a clear success confirmation. | Portal / profile |
| AC-02 | At least one required field is missing or invalid. | The applicant attempts to submit the form. | The application is not submitted; each invalid field is identified with a clear validation message and previously entered valid information remains available. | Validation |
| AC-03 | The applicant has an existing account/person profile. | The applicant opens their profile or application flow. | Existing profile information is reused rather than creating a duplicate person record. | Shared profile |
| AC-04 | The applicant selects a resume/CV that meets the project's configured upload rules. | The upload is completed. | The file is stored in Supabase Storage and the system stores only its storage reference/metadata in the database. | Resume upload |
| AC-05 | The applicant selects a file that does not meet the configured upload rules or the upload fails. | The upload is attempted. | The file is not attached to the application and a clear error message is shown without losing the rest of the application data. | Upload edge case |
| AC-06 | The applicant submits an application containing personal information. | The submission screen is displayed and the applicant proceeds. | A privacy notice is visible explaining the internship-administration purpose of collection before submission is completed. | Privacy |
| AC-07 | A logged-in applicant requests applicant-facing profile/application data. | The system authorises the request. | The applicant can access their own permitted data but cannot access another applicant's record. | RBAC |
| AC-08 | The Week 1 feature is reviewed against the Sprint plan. | Scope is checked before development handoff. | Portal, profile and resume upload remain in scope; screening, interview scheduling/evaluation and full status-tracking UI are recorded as Sprint 2 work. | Scope control |

# 6. Edge Cases and Quality Checks

Required information is missing or incorrectly formatted.

A resume/CV upload fails because of file validation, connection or storage error.

An applicant refreshes or retries after a failed submission; duplicate applications/person profiles should not be created accidentally.

An applicant attempts to access another applicant's data.

A profile contains long names, addresses or portfolio links; the layout must remain readable.

The feature is tested locally using mock/seed data only, not real applicant PII.

# 7. Open Decisions to Confirm Before Development Is Finalised

Exact resume/CV upload constraints (allowed file types and maximum file size) are not specified in the supplied SDD/BRD and should be confirmed by the PM/Product Owner and developers.

The source documents list profile data categories but do not state exactly which fields are mandatory versus optional. The final form should mark this clearly once confirmed.

Detailed recruitment status values are intentionally not defined as Week 1 functionality because the approved sprint plan places applicant status tracking in Sprint 2.

# 8. Ready-to-Paste Planner Completion / Handoff Note

Done: Reviewed Team A Sprint 1 scope against the SDD and refined the Week 1 requirements for the application portal, applicant profile and resume/CV upload. Added testable acceptance criteria, edge cases and scope boundaries so later recruitment features are not pulled into Week 1.

Deliverable: Sprint 1 Week 1 - Refined Requirements & Acceptance Criteria document.

Note for next role: UX/Dev - design and build against the requirements and Given/When/Then acceptance criteria in this document. Please confirm the final resume file type/size rules and required-vs-optional profile fields with the PM/Product Owner before locking the UI. Full screening/interview/status-tracking work stays in Sprint 2.

Git URL: [add the commit URL after this document is committed to the team repo]

# 9. BA Checklist Coverage

Reviewed Team A Sprint 1 scope against the SDD - covered in Sections 1-2.

Refined application portal, applicant profile and resume upload requirements - Section 3.

Wrote clear acceptance criteria - Section 5.

Confirmed alignment with Team A ownership and MVP scope - Sections 2 and 5 (AC-08).

Prepared a clear handoff for PM/UX/Dev - Section 8.