Sprint 2 Week 3 - Candidate Application Submission UAT

| Team | Team 39 - Intern and Management System - Team A |
| --- | --- |
| Role | Business Analyst - Abdifatah Hashi |
| Sprint / Week | Sprint 2 - Week 3 |
| Planner Task | SP2-W3-09: Conduct UAT for Candidate App Submission Workflow : 120 |
| Due Date | 4 October 2026 |

Objective

Validate the candidate application workflow from data entry through resume upload and final submission, and record any validation, upload or integration issues found during UAT.

UAT Results

| ID | Test / Action | Expected Result | Actual Result | Result | Evidence |
| --- | --- | --- | --- | --- | --- |
| APP-UAT-01 | Leave the required Full Name field blank and try to continue. | The user is blocked from continuing and receives a clear validation message. | The form stayed on Step 1, highlighted Full Name in red and displayed “Please enter your first and last name”. | PASS | Browser UAT screenshot captured. |
| APP-UAT-02 | Upload a valid PDF resume within the allowed size limit. | The PDF is accepted and displayed as the selected resume. | A valid PDF resume was accepted and displayed with the filename and a green confirmation tick. | PASS | Browser UAT screenshot captured. |
| APP-UAT-03 | Try to select an unsupported resume file type. | Unsupported file types are blocked and only PDF files are accepted. | The file picker restricted the selectable resume file type to PDF. | PASS | Observed in browser upload control. |
| APP-UAT-04 | Upload a PDF larger than the 5 MB limit. | The file is rejected with a clear size-limit message. | The upload was rejected with “File upload error” and “File must be 5MB or smaller”. | PASS | Browser UAT screenshot captured. |
| APP-UAT-05 | Review the completed application before final submission. | The entered personal, application and resume details are shown for review. | The Review & Submit page displayed the entered candidate details and selected resume before submission. | PASS | Browser UAT screenshot captured. |
| APP-UAT-06 | Submit the completed application using a newly registered frontend account and fresh test data. | The application is submitted successfully and a confirmation is returned. | Final submission returned “Internal server error”. The result was reproduced after creating a new frontend account and using fresh test data. | PARTIAL | Issue reported to Sameer/Ilya; team deferred fix to Sprint 3 Week 1. |

UAT Sign-off

Overall result: PARTIAL SIGN-OFF - form validation and resume upload rules passed, but final end-to-end application submission could not be completed because of an Internal server error.

Defects / observations: The submission issue was reproduced with a newly created frontend account and fresh test data. Developer feedback indicated that frontend account/shared-account provisioning may be involved. The team agreed to address the issue in Sprint 3 Week 1.

BA conclusion: The candidate-facing validation and document-upload behaviour tested as expected. Final application acceptance cannot be signed off until the server/account-provisioning issue is fixed and the submission is retested.

Handoff

Dev/PM: resolve the candidate submission/account provisioning issue in Sprint 3 Week 1. BA: retest final application submission after the fix and update the UAT result.