Sprint 2 Week 3 - Applicant to Intern Handoff UAT

| Team | Team 39 - Intern and Management System - Team A |
| --- | --- |
| Role | Business Analyst - Abdifatah Hashi |
| Sprint / Week | Sprint 2 - Week 3 |
| Planner Task | SP2-W3-10: Conduct UAT for Intern Handoff Trigger Boundary : 120 |
| Due Date | 4 October 2026 |

Objective

Validate the Applicant-to-Intern handoff boundary between Team A recruitment and Team B intern management, including admin access, shared account continuity and cross-team visibility.

UAT Results

| ID | Test / Action | Expected Result | Actual Result | Result | Evidence |
| --- | --- | --- | --- | --- | --- |
| HANDOFF-UAT-01 | Sign in with the available admin test account and access candidate screening / promotion controls. | An authenticated admin can reach the candidate screening area required to accept/promote a candidate. | The admin test login redirected to the normal /application page. Ilya confirmed the admin redirect is not currently set up. | PARTIAL | Browser result plus developer confirmation. |
| HANDOFF-UAT-02 | Execute the Applicant-to-Intern promotion path for a controlled test user. | The applicant can be promoted to Intern through the intended admin workflow while keeping the same identity. | The BA could not complete the promotion through the UI because the admin screening/role routing required for the handoff is not available. | PARTIAL | Current admin routing/integration is incomplete. |
| HANDOFF-UAT-03 | Check whether the promoted Intern exists in the shared account structure. | The promoted user is represented as an Intern in the shared account data used across Team A and Team B. | Team B reported that a promoted Intern test account was visible in shared_accounts. The BA did not independently verify the full role transition through the UI. | PARTIAL | Team B integration message observed. |
| HANDOFF-UAT-04 | Verify the promoted Intern can be used in the Team B task-management workflow. | Team B can log in/use the promoted Intern identity in its workflow without a second account. | Team B was attempting login/integration using the promoted Intern account, but the supplied messages did not confirm successful end-to-end Team B workflow access. | PARTIAL | Full cross-team workflow verification is still pending. |
| HANDOFF-UAT-05 | Record the routing/integration issue and hand it to the team. | The issue is documented and the next action is clear. | The issue was raised to Ilya and Declan. The team confirmed the admin/account routing fix will be handled in Sprint 3 Week 1. | PASS | Team chat confirmation captured. |

UAT Sign-off

Overall result: PARTIAL SIGN-OFF - the shared Intern account is visible to Team B, but the full Accepted-to-Intern handoff and Team B workflow could not be verified end-to-end.

Defects / observations: The admin test account currently redirects to the normal application page and the admin redirect/role validation is not set up. Team B can see a promoted Intern account in shared_accounts, but successful end-to-end login/task-management use was not confirmed in the evidence available to the BA. The team deferred the routing/provisioning fix to Sprint 3 Week 1.

BA conclusion: The BA completed the available UAT and documented the integration issue. Full handoff acceptance should remain open until admin routing/account provisioning is completed and the same-account Intern workflow is retested across Team A and Team B.

Handoff

Dev/PM: complete admin routing/account provisioning and confirm the Team B Intern login/workflow in Sprint 3 Week 1. BA: rerun the full handoff UAT after the fix.