Team 40 - Team B
Sprint 2 Technical Baseline

Intern Management System (IMS)

| Prepared by | Chan Hoang Truong |
| --- | --- |
| Role | Developer (Team B) |
| Date | 10 September 2026 |

Food Systems Collective Capstone

# 1. Purpose and Scope

This document records the technical baseline established for Team 40 Team B before Sprint 2 development. The work focused on preparing the Team B Core MVP database structure, checking its compatibility with the existing shared IMS account/profile foundation, and verifying that the backend, frontend and database development path is operational.

The evidence below is intended to make the Sprint 1 Playback and Sprint 2 handoff reviewable: it shows what was created, how relationships were tested, and how local development connectivity was verified.

# 2. Technical Baseline Summary

Created Team B Core MVP tables in the Supabase public schema: tasks, task_submissions, weekly_progress and weekly_progress_tasks.

Reused the existing shared_accounts/person_profile foundation rather than creating a separate Team B user model.

Verified foreign-key/data relationships by creating test records across the Team B tables.

Verified the NestJS backend starts with zero compilation errors and initializes the configured TypeORM/PostgreSQL connection.

Verified the React Router frontend can communicate with the NestJS backend in local development through a temporary connectivity test.

# 3. Database Setup and Verification

The database baseline was created in Supabase using the existing public schema. Row Level Security (RLS) was enabled when the new tables were created; detailed access policies remain a Sprint 2 implementation dependency.

## 3.1 Tasks

The tasks table provides the Team B task-management baseline. The test record confirms that a task can be created with a title, description, status and priority while retaining links for intern/mentor assignment through the shared account foundation.

Figure 1. Supabase tasks table showing the Sprint 2 verification task.

## 3.2 Task Submissions

Task Submission is kept as a separate concept from task status and Weekly Progress. A test submission was created with a task reference and a submitting intern reference, confirming the intended relationship path.

Figure 2. task_submissions test record linked to a task and shared account.

## 3.3 Weekly Progress

The weekly_progress table stores an intern's reporting week, accomplishments, blockers and next steps. A test record was created against the existing shared account foundation to verify the relationship.

Figure 3. weekly_progress test record used for database relationship verification.

## 3.4 Weekly Progress to Task Relationship

The weekly_progress_tasks junction table allows a Weekly Progress record to reference relevant tasks without merging the two concepts. This supports the current Team B model in which Weekly Progress remains a separate reporting record.

Figure 4. weekly_progress_tasks record linking Weekly Progress to a Task.

# 4. Backend and Database Readiness

The NestJS backend was started locally using the development command. The terminal output showed zero compilation errors, successful initialization of TypeOrmModule/TypeOrmCoreModule dependencies, route mapping, and successful Nest application startup. This verifies that the backend can initialize its configured PostgreSQL/Supabase connection in the current development environment.

Figure 5. NestJS startup showing zero errors, TypeORM initialization and successful application startup.

# 5. Frontend-to-Backend Development Path

A temporary local connectivity test was used to verify the frontend-to-backend path. The React Router frontend at localhost:5173 requested the NestJS backend at localhost:3000 and displayed the returned 'Hello World!' response with Connection Status: SUCCESS. The temporary test/CORS changes were removed after verification so the repositories returned to their clean working state.

Figure 6. Local frontend-to-backend connectivity verification showing SUCCESS.

This test verifies the frontend-to-backend development path. Together with the backend TypeORM initialization evidence and the Supabase relationship tests, it establishes the development baseline for Sprint 2. It was not a full Team B CRUD flow from the frontend through a production API endpoint.

# 6. Sprint 2 Readiness and Remaining Dependencies

No blocker to beginning Sprint 2 development was found during the local verification. The following items remain implementation dependencies and should be addressed as the relevant features are built:

Define RLS policies for the new Team B tables before client/API access is treated as final.

Capture the new Team B database schema in a version-controlled backend migration for reproducibility and team handoff.

Implement permanent frontend/backend CORS or proxy configuration; the connectivity verification used temporary local CORS configuration.

Confirm exact Task Submission fields, Mentor review details and detailed RBAC rules before those areas are finalized.

Coordinate any material BA/UX/client requirement changes before final data-model sign-off.

# 7. Relevant Links

The following project locations are relevant to this technical baseline. Direct URLs can be added/updated in the task Notes and in this section after the document PR is opened.

| Resource | Location / Link |
| --- | --- |
| Supabase environment | Intern-management-system ¦ Food System Collective ¦ Supabase |
| Document PR |  |