## Slide 1
Project Overview
Intern Task & Progress Management for Food Systems Collective
For: FSC Mentors & Interns
Problem: Fragmented tools and manual progress tracking
Goal: One reliable workflow for task assignment and progress review
MENTOR
Assign Task
INTERN
Submit Progress
MENTOR REVIEW
Part of the shared Team A/B Intern Management System

## Slide 2
Original Plan
Sprint 2 Commitment — Core MVP
01
Mentor
Assigns Task
02
Intern
Views Task
03
Weekly Progress Submission
04
Mentor
Reviews Progress
Target: One deployed end-to-end Core MVP with persistent data and minimum RBAC

## Slide 3
Actual Achievement
DEPLOYED CORE MVP
Working end-to-end on Vercel
▶ OPEN LIVE DEMO

## Slide 4
Why It Matters
BEFORE
Fragmented / Manual
Task tracking across tools
No consistent progress view
Manual Mentor-Intern follow-up
NOW
One Deployed Workflow
Assign & track work
Submit weekly progress
Review submissions & progress
Persistent status visibility
FSC can now demonstrate the complete
Mentor-Intern task and progress workflow on a deployed system

## Slide 5
Blockers & Open Questions
01
Final Team A/B Routing
Shared authentication & identity integrated
Automatic role-based workspace routing
Login
Role
Applicant
Intern
Mentor
02
Client-Requested Notifications
Intern: New task assigned
Mentor: Intern submission received
Status: Sprint 3 secondary feature
— after Core integration is stable

## Slide 6
Task Allocation & Time Spent
Sprint 2 Commitment — Core MVP
Jianqi Lu
PM
Planning
Client/Advisor Coordination
Cross-Team Integration
Chan Hoang Truong
DEV
Core MVP
Deployment
Shared Integration
Faridullah
Jabbar Khil
UX
UX Refinement
Client Feedback
Playback Evidence
Shakthijhaa
Sivagnanam
BA
Acceptance Testing
Defect Validation
RBAC Validation
Total Mins: 780mins
Total Mins: 720mins
Total Mins: 720mins
Total Mins: 720mins

## Slide 7
Timeline & Next Steps
Sprint 2 — Major Milestones
Sprint 3 — Refine MVP
CORE MVP IMPLEMENTATION
CORE MVP DEPLOYMENT & STABILISATION
29 SEP
30 SEP
SHARED AUTH / IDENTITY / RBAC ACCEPTED
01
INTEGRATE
Automatic role-based routing
Applicant / Intern / Mentor
02
ENHANCE
Client requested notifications
If capacity allows
03
HANDOVER
Final hardening + documentation
Client-ready delivery
Sprint 2 proved the Core MVP works.
Sprint 3 makes it integrated, refined and ready to hand over.
— Advisor Meeting
— Client Review
— Client Review
23 SEP