Prototype Addendum — Priority & Assigned By

New fields added per client-confirmed feedback

Team: Team 40 / Team B — Intern Management System

Related deliverable: Shared-IMS-Design-Alignment-and-Prototype updated version.docx (this adds to it, does not replace it)

UX Designer: Faridullah Jabbar Khil

Sprint: Sprint 1 — Design & Bootstrap

1. What changed and why

The client (Jerose) reviewed Team B's Core MVP assumptions and recommended adding Priority and Assigned By/Mentor to Task Assignment, “if these are feasible to implement within the available time.” The PM's reply confirmed both as adopted. Neither field existed in the prototype until now.

Priority — a Low / Medium / High selector, set by the Mentor when assigning a task.

Assigned By — auto-filled with the current Mentor's name. This is a display, not a separate entry field — the Mentor doing the assigning is obviously who it's assigned by, so there's nothing for them to manually pick.

Both fields are now visible everywhere the task itself is shown, not just on the assignment form: My Tasks, Task Detail, and the Mentor's Task Submission Review.

2. Not included in this update

The client's second suggestion — linking Weekly Progress to the intern's assigned tasks for that reporting period — was explicitly framed as an enhancement “if scope and timeline permit,” not a confirmed requirement. Recommended to defer to Sprint 3 rather than risk destabilizing the tested Sprint 1 baseline this late — pending PM confirmation.

3. Screenshots — new fields only

These four screens are the only ones that changed. Everything else in the prototype is unchanged from the previous version.

Figure 1 — Assign Task — Priority selector and Assigned By display

Figure 2 — Assign Task — success confirmation naming the selected priority

“High priority” in the confirmation message matches exactly what was selected — confirmed by test, not assumed.

Figure 3 — My Tasks — Priority badge visible on the Intern's own task list

Same priority set by the Mentor in Figure 2, now visible to the Intern — confirms the data is shared correctly, not a placeholder.

Figure 4 — Task Detail — both new fields visible together (“Assigned by Dr. Sarah Chen” + High priority badge)