# Core MVP Detailed Wireframes — BA Feedback

| Project | Intern and Management System for Social Enterprise Workforce Development |
| --- | --- |
| Client | Food Systems Collective (FSC) |
| Team | Team 40 / Team B |
| Role | Business Analyst |
| Business Analyst | Shakthijhaa Sivagnanam |
| Student ID | s4065078 |
| Reviewed UX Deliverable | Core MVP Detailed Wireframes — Faridullah Jabbar Khil |
| Sprint | Sprint 1 — Design & Bootstrap |

# 1. Purpose

This document records the Business Analyst review of the Core MVP Detailed Wireframes against the current Sprint 1 Week 2 BA requirements, approved user stories, acceptance criteria, scope updates, working assumptions and cross-team dependencies. The review confirms areas that align with the BA baseline and records corrections required before the prototype is finalised.

# 2. BA Review Outcome

Overall, the wireframes align with the current Team B Core MVP baseline. The required flows for Mentor Task Assignment, Intern Task Viewing and Status Handling, Individual Task Submission, Weekly Progress Submission and Mentor Progress Review are represented, together with relevant empty, validation and access-control states. No screen-layout redesign is required from this BA review. Two traceability corrections were identified.

# 3. Confirmed Wireframe Decisions

Individual Task Submission: The generic Task Submission treatment is correct. In “Sprint 1 Week 2 — Team B Core MVP User Stories & Acceptance Criteria”, Section 5, FR-10 and AC-03.5 confirm that the minimum submission content is not yet confirmed. Section 11, OR-03, retains this as an open requirement. No unsupported mandatory fields should be introduced at this stage.

Weekly Progress fields: The current wireframe is correct to treat Accomplishments, Blockers and Next Steps as required under the current Week 2 baseline. This is supported by Section 6, FR-13 and AC-04.2 of the Team B Core MVP BA document, and by WA-06 in Section 10 of the Applicant-to-Intern Transition & Cross-Team Requirements document.

Task status flow: The current Assigned → In Progress → Completed representation may remain. Detailed rules about skipping, reversing or changing a status after completion remain unresolved under OR-06 and should not be treated as final.

# 4. Required Traceability Corrections

| Wireframe location | Issue | Required correction | BA source |
| --- | --- | --- | --- |
| Page 4 — Section 7 “Explicitly not in this file” | The ownership-table reference states Section 9. | Change the reference from Section 9 to Section 6. | “Sprint 1 Week 2 — Applicant-to-Intern Transition & Cross-Team Requirements”, Section 6 — Team A and Team B Ownership Boundaries. Section 9 is Client-Supported Decisions. |
| Page 1 — Section 2; Page 2 — Section 4.6; Page 9 — Figure 6 “Assign task” | WA-08 still lists Status as part of minimum Task Assignment information, while the current Team B baseline uses four Mentor-entered fields and a system-assigned initial status. | Retain the current Figure 6 design. Align the reference with FR-02, FR-03, AC-01.2 and AC-01.3, and update WA-08 in the BA transition document so the BA documents remain consistent. | “Sprint 1 Week 2 — Team B Core MVP User Stories & Acceptance Criteria”, Section 3 — FR-02, FR-03, AC-01.2 and AC-01.3. “Applicant-to-Intern Transition & Cross-Team Requirements”, Section 10 — WA-08. |

# 5. UX Follow-up

UX should apply the two traceability corrections above while retaining the current approved wireframe behaviour. Task Submission should remain generic until OR-03 is resolved, Weekly Progress should remain separate from individual Task Submission, and the current task-status flow may remain while OR-06 is unresolved. Any new UX behaviour that conflicts with the BA baseline should be raised with the BA/PM before prototype finalisation.

# 6. Review Status

BA review completed — approved subject to the two traceability corrections recorded above.